**Epic: Payment System for Amazon.in**

**Features:**

* Credit Card (CC) Payment
* Debit Card (DC) Payment
* UPI Payment
* Net Banking
* EMI Payment
* Cash on Delivery (COD)

**User Stories :**

* Credit Card (CC) Payment:
  + - HDFC CC
    - ICICI CC
    - SBI CC
* Debit Card (DC) Payment:
  + - HDFC DC
    - ICICI DC
    - SBI DC
* UPI Payment
  + - GPay
    - PhonePe
    - Paytm
* EMI Payment
  + - Bank
    - Debit Card
    - Credit Card
* Net Banking
  + - Choose service
    - Payment Interface
* Cash on Delivery (COD)

### **Tasks:**

#### **HDFC CC**

* Build the UI layer - 5 hrs
* Build the API Layer - 7 hrs
* Build the DB layer - 9 hrs

#### **ICICI CC**

* Build the UI layer - 6 hrs
* Build the API Layer - 9 hrs
* Build the DB layer - 8 hrs

#### **SBI CC**

* Build the UI layer - 4 hrs
* Build the API Layer - 10 hrs
* Build the DB layer - 7 hrs

#### **HDFC DC**

* Build the UI layer - 7 hrs
* Build the API Layer - 6 hrs
* Build the DB layer - 8 hrs

#### **ICICI DC**

* Build the UI layer - 6 hrs
* Build the API Layer - 9 hrs
* Build the DB layer - 6 hrs

#### **SBI DC**

* Build the UI layer - 5 hrs
* Build the API Layer - 8 hrs
* Build the DB layer - 7 hrs

#### **Amazon Pay**

* Build the UI layer - 8 hrs
* Build the API Layer - 7 hrs
* Build the DB layer - 5 hrs

#### **GPay**

* Build the UI layer - 6 hrs
* Build the API Layer - 10 hrs
* Build the DB layer - 8 hrs

**Choose service**

* Build the UI layer - 6 hrs
* Build the API Layer - 10 hrs
* Build the DB layer - 8 hrs

**Payment Interface**

* Build the UI layer - 6 hrs
* Build the API Layer - 10 hrs
* Build the DB layer - 8 hrs

#### **PhonePe**

* Build the UI layer - 7 hrs
* Build the API Layer - 9 hrs
* Build the DB layer - 7 hrs

#### **Paytm**

* Build the UI layer - 8 hrs
* Build the API Layer - 6 hrs
* Build the DB layer - 9 hrs

#### **Bank EMI**

* Build the UI layer - 6 hrs
* Build the API Layer - 8 hrs
* Build the DB layer - 7 hrs

#### **Debit Card EMI**

* Build the UI layer - 7 hrs
* Build the API Layer - 9 hrs
* Build the DB layer - 8 hrs

#### **Credit Card EMI**

* Build the UI layer - 6 hrs
* Build the API Layer - 8 hrs
* Build the DB layer - 7 hrs

#### **Cash on Delivery (COD)**

* Build the UI layer - 7 hrs
* Build the API Layer - 9 hrs
* Build the DB layer - 6 hrs